Ganesh

[Company name] | [Company address]

Product Planning

evyoog

- Table of Contents

1.	eVyoog EIS (PaaS)	3

1.1.	eVyoog EIS - Vision and Strategic Context	3

1.2.	eVyoog EIS - Roadmap Initiatives	4

2.	Thittam (SaaS Product)	6

2.1.	Thittam - Vision and Strategic Context	6

2.1.1.	Thittam applications	6

2.1.2.	Macro Planner	6

2.1.2.1.	Macro Planner Capabilities & Features	6

2.1.2.2.	Macro Planner - Roadmap Initiatives	9

2.1.3.	Agile Planner	10

2.1.3.1.	Agile Planner Capabilities & Features	10

2.1.3.2.	Agile Planner - Roadmap Initiatives	12

3.	Thiran (SaaS Product)	14

3.1.	Thiran - Vision and Strategic Context	14

3.2.	Thiran Applications	14

3.2.1.	SW Life Cycle	14

3.2.1.1.	SW Life Cycle Capabilities & Features	15

3.2.1.2.	SW Life Cycle - Roadmap Initiatives	16

4.	Tharav (SaaS Product)	17

4.1.	Tharav - Vision and Strategic Context	17

4.2.	Tharav - Roadmap Initiatives	17

5.	Valam (SaaS Product)	18

5.1.	Valam - Vision and Strategic Context	18

5.2.	Valam - Roadmap Initiatives	18

6.	Varthan (SaaS Product)	19

6.1.	Varthan - Vision and Strategic Context	19

6.2.	Varthan - Roadmap Initiatives	19

7.	Yukth (SaaS Product)	20

7.1.	Yukth - Vision and Strategic Context	20

7.2.	Yukth - Roadmap Initiatives	20

# Enterprise Vyoog (eVyoog) - Product Planning

# eVyoog EIS (PaaS)

# eVyoog EIS - Vision and Strategic Context

eVyoog Enterprise Intelligence Suite (EIS) is a multi-lingual, multi-regional, scalable platform that has marketplace options, integrate with other platforms and offered as Platform as a Service (PaaS). The platform enables customers to subscribe to various Products, Solutions, Services, etc. offered in a Software as a Service (SaaS) format

Customers can view the offerings, understand the offerings through available training materials, able to select the products they need through guided AI agents, use self-service method to subscribe to the products / plan, create and manage their business account, user accounts with roles and privileges, manage payments, get technical support through AI agents.

EIS platform can scale to include the following applications with capabilities listed below:

| Application ID | Application | Description | Capabilities |
| --- | --- | --- | --- |
| 01 | Experience & Customer Portal | Customer-facing web/mobile experience | Portal Experience; Customer Dashboard; Global Search; Notifications & Communications |
| 02 | Product & Catalog Management | Products, solutions, services, plans and content | Product Management; Offering Management; Plan Management; Product Content; Localization |
| 03 | Marketplace | Discovery, evaluation, comparison and checkout | Product Discovery; Product Evaluation; Marketplace Checkout; Reviews & Ratings |
| 04 | AI Advisor & Agent Platform | AI-guided selling, technical assistance and support | AI Product Advisor; AI Sales Agent; AI Technical Advisor; AI Support Agent; AI Agent Orchestration |
| 05 | Customer / Tenant Management | Organizations, tenants, users and projects | Organization Management; Tenant Management; User Management; Group & Project Management |
| 06 | Identity & Access Management | Authentication, authorization, roles and policies | Authentication; Authorization; Privileged Access; Identity Federation |
| 07 | Subscription & Entitlement Management | Subscriptions, licenses, quotas and entitlements | Subscription Management; Entitlement Management; License & Quota Management; Renewal & Lifecycle |
| 08 | Billing & Payments | Pricing, billing, invoices, taxes and payments | Pricing; Billing; Payment; Financial Documents; Tax & Currency |
| 09 | Order & Provisioning Management | Orders, provisioning and workflow orchestration | Order Management; Provisioning; Workflow Orchestration; Approval Management |
| 10 | Service & Resource Management | Service instances and cloud/platform resources | Service Management; Resource Management; Configuration Management; Monitoring & Health |
| 11 | Training & Knowledge Management | Documentation, courses, labs and certifications | Knowledge Base; Learning Management; Training Delivery; Certification |
| 12 | Support & Service Management | AI/human support, incidents, requests and SLAs | Support; AI Support; SLA Management; Incident & Problem Management |
| 13 | Integration & API Platform | APIs, connectors, events and webhooks | API Management; Integration Hub; Event Platform; Webhooks |
| 14 | Partner & Provider Management | Providers, publishers, onboarding and revenue sharing | Provider Onboarding; Publisher Management; Revenue Sharing; Partner Operations |
| 15 | Administration & Governance | Platform configuration, policies, audit and compliance | Platform Administration; Policy Management; Audit; Compliance; Regional Operations |
| 16 | Analytics & Data Platform | Customer, product, operational and business analytics | Customer Analytics; Product Analytics; Operational Analytics; Business Analytics; Data Platform |

# eVyoog EIS - Roadmap Initiatives

| Application ID | Application | PI – CY Quarter | Sprint |
| --- | --- | --- | --- |
| 01 | Experience & Customer Portal | 2026.3 | 2026.3.3 |
| 02 | Product & Catalog Management | 2026.4 | 2026.4.1 |
| 03 | Marketplace | 2027.1 | 2027.1.3 |
| 04 | AI Advisor & Agent Platform | 2027.1 | 2027.1.2 |
| 05 | Customer / Tenant Management | 2026.4 | 2026.4.2 |
| 06 | Identity & Access Management | 2026.3 | 2026.3.3 |
| 07 | Subscription & Entitlement Management | 2026.4 | 2026.4.3 |
| 08 | Billing & Payments | 2026.4 | 2026.4.3 |
| 09 | Order & Provisioning Management | 2027.1 | 2027.1.1 |
| 10 | Service & Resource Management | 2027.1 | 2027.1.1 |
| 11 | Training & Knowledge Management | 2027.1 | 2027.1.3 |
| 12 | Support & Service Management | 2027.1 | 2027.1.3 |
| 13 | Integration & API Platform | 2027.1 | 2027.1.1 |
| 14 | Partner & Provider Management | 2027.2 | 2027.2.1 |
| 15 | Administration & Governance | 2027.2 | 2027.2.2 |
| 16 | Analytics & Data Platform | 2027.1 | 2027.1.1 |

# Thittam (SaaS Product)

Thittam is a SaaS product that will be hosted on a Platform (PaaS). The product offers multiple planning applications supporting high level planning for an organization, division, unit, team(s), individuals and tracking of progress and completion.

# Thittam - Vision and Strategic Context

The applications are scalable and configurable extending to multi lingual, multi-regional, marketplace options, integration with other platforms, SaaS applications, etc.

# Thittam applications

- Macro Planner

- Agile Planner

# Macro Planner

# Macro Planner Capabilities & Features

| # | Capabilities | Primary Purpose | Features |
| --- | --- | --- | --- |
| 1 | Organization & Identity | Organization, divisions, units, teams, users, roles | - Organization creation - Organization profile - Organization hierarchy - Division management - Business-unit management - Department management - Location management - Cost-center management - User provisioning - Authentication - Authorization - Roles - Permissions - Groups - SSO |
| 2 | Planning & Portfolio | Create/manage plans and planning hierarchy | - Create plan - Plan types - Plan hierarchy - Plan versioning - Plan lifecycle - Plan ownership - Plan status - Hierarchical planning - Parent/child plans - Cross-plan relationships - Roll-up planning - Cascading targets - Cascading status - Annual planning - Quarterly planning - Monthly planning - Weekly planning - Fiscal calendars - Custom periods |
| 3 | Work Management | Tasks, activities, assignments, status, priorities | - Tasks - Subtasks - Activities - Assignments - Priority - Status - Due dates - Tags - Checklists - Kanban - Planner board - List - Grid - Calendar - Timeline - Gantt |
| 4 | Schedule & Dependency | Dates, milestones, dependencies, critical path | - Milestones - Gates - Deliverables - Approval points - Start/end dates - Duration - Calendar - Working days - Baselines - Forecast dates |
| 5 | Resource Management | People, teams, capacity, allocation | - Team creation - Team membership - Team hierarchy - Team roles - Team responsibilities - Team capacity - Available capacity - Planned capacity - Allocated capacity - Utilization - Over-allocation |
| 6 | Goal & KPI Management | Objectives, KPIs, targets, actuals | - KPI definition - KPI target - Actual - Forecast - Threshold - Variance - Trend |
| 7 | Template Management | Business/project/production/etc. plan templates | - Business Plan - Sales Plan - Marketing Plan - HR Plan - Finance Plan - Production Plan - Purchase Plan - Delivery Plan - Project Plan - Product Plan - Training Plan - Strategic Plan - Operational Plan - Capacity Plan - Resource Plan - Quality Plan - Risk Plan - Compliance Plan |
| 8 | Collaboration | Comments, discussions, notifications, documents | - Comments - Mentions - Discussions - Notifications - Activity feed - @user - @team |
| 9 | Workflow & Automation | Rules, approvals, triggers, automated actions | - Event engine - Rules engine - Workflow engine - Approval engine - Notification engine - Scheduled jobs - Automation actions |
| 10 | Analytics & Reporting | Dashboards, reports, progress, variance | - Gantt chart - Critical path - Baseline - Actual vs planned - Schedule variance |
| 11 | Integration & API | ERP, CRM, ALM, Agile, HR, finance, external SaaS |  |
| 12 | Marketplace & Extensions | Apps, connectors, templates, plugins |  |
| 13 | Administration & Configuration | Tenant/platform configuration |  |
| 14 | Localization | Language, region, timezone, currency, calendar |  |
| 15 | Platform Operations | Security, audit, monitoring, billing, subscription |  |

# Macro Planner - Roadmap Initiatives

| # | Capabilities | PI – CY Quarter | Sprint |
| --- | --- | --- | --- |
| 1 | Organization & Identity | 2026.3 | 2026.3.3 |
| 2 | Planning & Portfolio | 2026.3 | 2026.3.3 |
| 3 | Work Management | 2026.3 | 2026.3.3 |
| 4 | Schedule & Dependency | 2026.3 | 2026.3.3 |
| 5 | Resource Management | 2026.3 | 2026.3.3 |
| 6 | Goal & KPI Management | 2026.4 | 2026.4.2 |
| 7 | Template Management | 2026.4 | 2026.4.3 |
| 8 | Collaboration | 2026.4 | 2026.4.2 |
| 9 | Workflow & Automation | 2026.4 | 2027.4.1 |
| 10 | Analytics & Reporting | 2026.4 | 2027.4.1 |
| 11 | Integration & API | 2027.1 | 2027.1.1 |
| 12 | Marketplace & Extensions | 2027.1 | 2027.1.3 |
| 13 | Administration & Configuration | 2027.1 | 2027.1.1 |
| 14 | Localization | 2027.1 | 2027.1.2 |
| 15 | Platform Operations | 2027.1 | 2027.1.3 |

# Agile Planner

# Agile Planner Capabilities & Features

| ID | Capability | Features |
| --- | --- | --- |
| AP-C01 | Organization & Tenant Management | Multi-Tenant Organization User Management Role & Permission Management |
| AP-C02 | Portfolio / Program Management | Portfolio Program Goal Management |
| AP-C03 | Application / Product Management | Application/Product Registry Product Planning |
| AP-C04 | Capability & Feature Management | Capability Management Feature Management |
| AP-C05 | Function & Backlog Management | Function Management |
| AP-C06 | Agile Planning & Sprint Management | Sprint Management |
| AP-C07 | Team & Resource Management | Teams |
| AP-C08 | Board Management | BOARD |
| AP-C09 | Workflow & State Management | Configurable workflow engine |
| AP-C10 | Work Assignment & Collaboration | - Assign work - Reassign work - Followers - Comments - Mentions - Attachments - Checklist - Activity history - Notifications - Work log - Time tracking - Approval - Escalation |
| AP-C11 | Progress & Status Management |  |
| AP-C12 | Dependency & Risk Management | - Work dependency - Feature dependency - Team dependency - Application dependency - External dependency - Blocking relationship - Risk - Issue - Assumption - Decision - Escalation |
| AP-C13 | Metrics, Dashboards & Reporting |  |
| AP-C14 | ALM Integration & Traceability |  |
| AP-C15 | MACRO PLANNER Integration |  |
| AP-C16 | Automation & Notifications |  |
| AP-C17 | Administration, Configuration & Security |  |
| AP-C18 | Marketplace / Integration Platform |  |

# Agile Planner - Roadmap Initiatives

| ID | Capability | PI – CY Quarter | Sprint |
| --- | --- | --- | --- |
| AP-C01 | Organization & Tenant Management | 2026.3 | 2026.3.3 |
| AP-C02 | Portfolio / Program Management | 2026.3 | 2026.3.3 |
| AP-C03 | Application / Product Management | 2026.3 | 2026.3.3 |
| AP-C04 | Capability & Feature Management | 2026.3 | 2026.3.3 |
| AP-C05 | Function & Backlog Management | 2026.3 | 2026.3.3 |
| AP-C06 | Agile Planning & Sprint Management | 2026.3 | 2026.3.3 |
| AP-C07 | Team & Resource Management | 2026.3 | 2026.3.3 |
| AP-C08 | Board Management | 2026.3 | 2026.3.3 |
| AP-C09 | Workflow & State Management | 2026.3 | 2026.3.3 |
| AP-C10 | Work Assignment & Collaboration | 2026.3 | 2026.3.3 |
| AP-C11 | Progress & Status Management | 2026.4 | 2026.4.2 |
| AP-C12 | Dependency & Risk Management | 2026.4 | 2026.4.3 |
| AP-C13 | Metrics, Dashboards & Reporting | 2026.4 | 2026.4.2 |
| AP-C14 | ALM Integration & Traceability | 2026.4 | 2027.4.1 |
| AP-C15 | MACRO PLANNER Integration | 2026.4 | 2027.4.1 |
| AP-C16 | Automation & Notifications | 2027.1 | 2027.1.1 |
| AP-C17 | Administration, Configuration & Security | 2027.1 | 2027.1.2 |
| AP-C18 | Marketplace / Integration Platform | 2027.1 | 2027.1.3 |

# Thiran (SaaS Product)

Thiran is a SaaS product that will be hosted on a Platform (PaaS). The product offers multiple applications to efficiently develop and execute Projects, Products, Production orders, etc. for an organization, division, unit, team(s), individuals by configurable workflow and enables tracking the progress and on time completion.

# Thiran - Vision and Strategic Context

# Thiran Applications

  - SW Life Cycle Management

  - Product Life Cycle Management

  - Production Management

  - Service Management

# SW Life Cycle

SW Life Cycle Application” will be hosted on an in-house Platform (PaaS). The application is expected to integrate with another in-house applications such as:

- "Macro Planner' to derive the Product - Application - Capabilities - Features breakdown,

- "Agile Planner (SaaS application)" to derive the  Features, Functions, Backlog, Sprints, Team Assignment, planned release, etc. for an organization, division, unit, team(s), individuals and tracking of progress and completion.

The application needs to be scalable and configurable (multilingual, multi-regional, marketplace options, integration with other platforms, SaaS applications, etc.).

Various teams can use "SW Life Cycle Application" to create, manage and release Requirements, Design, API specs, Test Cases, AI agents, Approvals, Traceability, workflow, etc. in a configurable / customizable environment.

This application can integrate with AI to:

- automatically generate code, design diagrams, test cases, reports, dashboard, etc.

- perform automated testing

- deployment

# SW Life Cycle Capabilities & Features

| ID | Capability | Features |
| --- | --- | --- |
| SWLC-CAP-01 | Platform & Tenant Management |  |
| SWLC-CAP-02 | Organization & Project Management |  |
| SWLC-CAP-03 | Lifecycle / Work Item Management |  |
| SWLC-CAP-04 | Requirements Management |  |
| SWLC-CAP-05 | Architecture & Design Management |  |
| SWLC-CAP-06 | API & Interface Management |  |
| SWLC-CAP-07 | Software Configuration / Code Management |  |
| SWLC-CAP-08 | Test Management |  |
| SWLC-CAP-09 | Defect & Issue Management |  |
| SWLC-CAP-10 | Traceability & Impact Analysis |  |
| SWLC-CAP-11 | Workflow & Approval Management |  |
| SWLC-CAP-12 | Change & Configuration Management |  |
| SWLC-CAP-13 | Release & Deployment Management |  |
| SWLC-CAP-14 | Documentation Management |  |
| SWLC-CAP-15 | Risk & Compliance Management |  |
| SWLC-CAP-16 | Reporting & Analytics |  |
| SWLC-CAP-17 | Collaboration & Review |  |
| SWLC-CAP-18 | AI Engineering Platform |  |
| SWLC-CAP-19 | Automation Platform |  |
| SWLC-CAP-20 | Integration & Marketplace |  |
| SWLC-CAP-21 | Templates & Methodologies |  |
| SWLC-CAP-22 | Administration & Governance |  |
| SWLC-CAP-23 | Localization & Regionalization |  |

# SW Life Cycle - Roadmap Initiatives

| ID | Capability | PI – CY Quarter | Sprint |
| --- | --- | --- | --- |
| SWLC-CAP-01 | Platform & Tenant Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-02 | Organization & Project Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-03 | Lifecycle / Work Item Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-04 | Requirements Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-05 | Architecture & Design Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-06 | API & Interface Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-07 | Software Configuration / Code Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-08 | Test Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-09 | Defect & Issue Management | 2026.3 | 2026.3.3 |
| SWLC-CAP-10 | Traceability & Impact Analysis | 2026.3 | 2026.3.3 |
| SWLC-CAP-11 | Workflow & Approval Management | 2026.4 | 2026.4.1 |
| SWLC-CAP-12 | Change & Configuration Management | 2026.4 | 2026.4.2 |
| SWLC-CAP-13 | Release & Deployment Management | 2026.4 | 2026.4.2 |
| SWLC-CAP-14 | Documentation Management | 2026.4 | 2026.4.3 |
| SWLC-CAP-15 | Risk & Compliance Management | 2026.4 | 2026.4.3 |
| SWLC-CAP-16 | Reporting & Analytics | 2027.1 | 2027.1.1 |
| SWLC-CAP-17 | Collaboration & Review | 2027.1 | 2027.1.1 |
| SWLC-CAP-18 | AI Engineering Platform | 2027.1 | 2027.1.2 |
| SWLC-CAP-19 | Automation Platform | 2027.1 | 2027.1.2 |
| SWLC-CAP-20 | Integration & Marketplace | 2027.1 | 2027.1.3 |
| SWLC-CAP-21 | Templates & Methodologies | 2027.1 | 2027.1.3 |
| SWLC-CAP-22 | Administration & Governance | 2027.1 | 2027.1.3 |
| SWLC-CAP-23 | Localization & Regionalization | 2027.1 | 2027.1.3 |

# Tharav (SaaS Product)

# Tharav - Vision and Strategic Context

# Tharav - Roadmap Initiatives

# Valam (SaaS Product)

# Valam - Vision and Strategic Context

# Valam - Roadmap Initiatives

# Varthan (SaaS Product)

# Varthan - Vision and Strategic Context

# Varthan - Roadmap Initiatives

# Yukth (SaaS Product)

# Yukth - Vision and Strategic Context

# Yukth - Roadmap Initiatives